CJP AI PERSONA KIOSK · W3.5

Pilot Report & Go / No-Go — SCAFFOLD

Foundation for Liberty and Prosperity · 3-week pilot · status: DRAFT SCAFFOLD

Filled sections are repo-verified (stage-gate audit, 2026-07-15). Amber boxes are the explicit holes — each names what closes it and its cost. The report is final when zero amber boxes remain.

1 · Executive summary & recommendation

The pilot set out to prove that a retrieval-grounded AI persona of Chief Justice Panganiban can answer visitor questions accurately, in voice, at kiosk-viable speed and cost. On the measured evidence, it can: retrieval finds the right source 97% of the time, no answer has ever fabricated a citation, cost is ~3¢ per answer, and the robot starts speaking in ~2.5–3 seconds.

■ PENDING — Go / No-Go recommendation Cannot be written yet. It depends on the three verification holes below (live TTFA, OOS close, A/B result). Owner: Dev0, after DEBT-2/3/4 runs land. Draft language for GO: “proceed to robot-integration phase; pipeline quality/cost/speed meet pilot targets.”

2 · What was built

A three-phase pipeline: local hybrid retrieval (dense bge-large embeddings + BM25 exact matching, RRF-fused, biased by a 34-topic dimensional model), a streamed Sonnet composer with a static Voice-Card persona and trailing ENVELOPE metadata, and a stream-overlap voice front-end that begins speaking before the answer finishes. Retrieval is deterministic — zero LLM calls before composition.

- Corpus: 1,089 documents indexed (785 columns, 154 speeches, 115 book chapters, 35 biography sections) → 8,887 chunks; the pilot answers from a frozen 95-document subset (827 chunks).

- Safeguards built: out-of-scope decline (layered: loose gate + composer backstop), graceful degradation on API failure, date index + expand-on-demand (built, shipped dark), full per-stage instrumentation.

- Reproducibility: every build sha-pinned and tagged (arch-baseline → v2 → v3); frozen 40-query eval anchor (sha 65492b65) with a 40/40 human-labeled gold set; evidence chain committed to origin.

3 · Results (measured, repo-verified)

Quality

| Metric | Result | Evidence |
| --- | --- | --- |
| recall@5 (reachable, N=34) | 0.971 | w3_2_REGRADE_v3_v4gold.json (e18e1d1) |
| recall@1 | 0.735 — B9 sole coverage miss + 8 rank-2/3 near-misses | same §B |
| Fabricated citations | 0 / 40 | w3_2_FULL_v3_c1637cd.json §C |
| Empty-cited in-scope | 0 | same |
| Out-of-scope behavior | weather + restaurant probes both declined (directive ON) | w3_7_oos_calibration_fc66b9e.json |

Speed

| Metric | Result | Note |
| --- | --- | --- |
| Retrieval total | 621 ms p50 — 86% is the query embed (535 ms), GPU-state unstable 165→535 ms | the on-device risk |
| TTFT (writing starts) | 1.53 s p50 / 2.6 s p95 | directive-OFF, native |
| Full compose | 10.4 s p50 — hidden under speech by streaming | not visitor-felt |
| TTFA (visitor hears the robot) | replay proxy 2.5 s p50 — LIVE unmeasured | see hole below |

Cost

$0.028 per answer uncached (the honest kiosk regime — sporadic traffic outlives the 5-min cache TTL); $1.12 per 40-query run. Projections: 1,000 questions ≈ $28; a 150-query demo day ≈ $4.20; a 50-query/day kiosk month ≈ $42. Recorded dev spend $2.22 (true total plausibly $4–6; several early runs logged no cost telemetry).

■ PENDING — Three measurement holes in this section Live TTFA — the one visitor-felt number never measured live (replay proxy only). Closes with a ~5–10-compose run through the TTS harness. [CREDITS, <$0.30] — the single most important pending item. OOS close — 3 in-scope queries (A1, D20, E27) never re-verified after the decline directive (billing killed the run). ~3 composes. [CREDITS, <$0.10] Directive-ON cost/persona on the full 40 — current cost figures are directive-OFF. [CREDITS, ~$1.20; doubles as the A/B corpus]

4 · KPI scorecard

| KPI | Target | Current | Status |
| --- | --- | --- | --- |
| recall@5 (reachable) | ≥0.95 | 0.971 | GREEN |
| Fabricated citations | 0 | 0/40 | GREEN |
| TTFT p50 | ≤2 s | 1.53 s | GREEN |
| Cost / answer (uncached) | ≤$0.05 | $0.028 | GREEN |
| Degradation behavior | graceful | verified under real billing failure | GREEN |
| Evidence durability | 0 uncommitted | 0 (DEBT-1 closed, pushed d86e976) | GREEN |
| recall@1 | (improve) | 0.735 — W3.4 targets locked | AMBER |
| OOS robustness | verified broadly | 2/2 probes — n too small | AMBER |
| In-scope false-declines | 0 | 0 verified / 3 unverified | AMBER |
| TTFA p50 (live) | ≤3 s | UNMEASURED (proxy 2.5 s) | RED |
| Robot integration | seam confirmed | design-only; 8 MUST-CONFIRMs open | RED |

5 · What remains open (the complete hole list)

■ PENDING — Human decisions — no spend, longest lead times Embedder + deployment topology (Dok) — bge-large (~1.3 GB) vs MiniLM (~90 MB) on a 4 GB no-GPU CM4; doubles as the on-device-vs-host decision. A $0 local bake-off is queued to data-back it. Deadline: ahead of robot arrival (~2–3 months). Wake word (Dev0) — garbled in the Jul-4 minutes (“Seejop”/“CJ”); parameterized in the seam, needs the actual word. Gold label confirms + OOS probes (Sheena) — 6 low-confidence labels to SME-confirm; 4–6 new OOS probes (incl. one adversarial) to harden the n=2 calibration. $0, pure labeling. End-to-end A/B (Frank/Kate) — assessors named, corpus not yet generated (needs the directive-ON full-40 run above). Winner column empty.

■ PENDING — Credit-gated verification runs — total <$2 One combined run (~15 composes): A1/D20/E27 re-verify + cost/latency Tables 1&3 auto-fill + directive-ON cost. Live TTFA run (~5–10 composes). Full-40 directive-ON pass → the A/B corpus. Recommendation carried from the audit: set a $20 credit floor + pre-run billing ping — exhaustion has killed two runs.

6 · Risks & mitigations (top 4)

- On-device embed latency (High) — the 535 ms embed moves to ARM CPU on the robot; likely seconds/query. Mitigation: the embedder/topology decision (Dok) + $0 bake-off; host-side embedding is the fallback.

- Environment fragility (High) — Avast TLS flapping contaminated two runs; credit exhaustion killed two. Mitigations: transport preflight committed; credit floor + billing ping recommended, not yet adopted.

- OOS thinness for a public kiosk (Med) — the decline mechanism is verified on 2 probes; no adversarial/safety probes exist. Mitigation: Sheena's probe expansion, then re-verify.

- Legacy app confusion (Low×High) — pre-W1.8 kiosk apps still in repo (Haiku router, OpenAI STT); launching the wrong one bypasses everything built since. Mitigation owed: deprecation banner or removal.

7 · Robot integration readiness

The seam design exists (design/w2_7_reachy_seam.md + stubs, committed) with 8 MUST-CONFIRM assumptions open — LLM slot protocol, in-process vs endpoint, sentence-chunking owner, envelope side-channel, audio format, robot-host transport, turn lifecycle/barge-in, STT contract. No Linux TTS is verified (Piper voice model never obtained; SAPI is Windows-only) and no new-pipeline ASR integration exists. Deployment topology (on-device vs host) is undecided — it is the same decision as the embedder.

■ PENDING — Integration decisions needed before the robot arrives Topology owner + decision date (Dev0 to assign). The embed model decision (Dok) resolves most of it. Piper voice-model download + a Linux TTS verification pass. ASR plan: confirm the robot s2s stack (MUST-CONFIRM #8) or scope a fallback. Wake word (above).

8 · Recommended next phase

Sequence: close the <$2 verification runs → write the Go/No-Go → Dok decision (bake-off-backed) → W3.3 composer sweep → W3.4 retrieval tuning (B9 + ranking cluster) → robot-integration phase (topology, Linux TTS, ASR, the 8 MUST-CONFIRMs). The pipeline itself is demo-grade; the remaining work is verification closure and the robot seam.

9 · Evidence index (for auditors)

Canonical scorecard: eval/results/w3_2_REGRADE_v3_v4gold.json · Full eval: w3_2_FULL_v3_c1637cd.json · OOS: w3_7_oos_calibration_fc66b9e.json · Latency: latency_retrieval_$0.json · Cost: compose_telemetry_harvest.json · Stage-gate audit: project_health_assessment.md + task_status.csv · Tracker: CJP_Pilot_Weekly_Plan_v4.xlsx · All pushed to origin at d86e976.

CONTENT REFRESH - 2026-07-18 (supersedes scaffold placeholders above)

Baseline tags:

arch-baseline-v4.2 = 9ef1f5c (OPS-2 full-corpus promotion). arch-baseline-v4.1 = d806f45 (W3.7 OOS-close verified). Shipping config = v4.2 + concise directive @ max_tokens 480.

Retrieval quality (v4 gold, N=34, scope-aware):

recall @1 / @5 / @chunks-sent / @10 = 0.588 / 0.882 / 0.941 / 0.971. Fabrication 0/40 (N-3 full-40). B11 hit@1 is the accepted batch-02 BM25/IDF cost.

Cost & latency (N-3 directive-ON full-40, shipping config):

Cost/query = $0.0141 cached (supersedes the earlier $0.0177 / $0.028 figures). Answer length words p50 = 118 (concise directive binds). Compose TTFT p50 / p95 = 1323 / 1710 ms. No GAP-class slow-TTFT transient this run (pattern stays at 2 occurrences).

Corpus: 1,109 documents / 9,865 chunks (post batch-02; pilot universe frozen at 95 docs / 827 chunks).

Closed this cycle:

- OOS false-declines CLOSED (A1/D20/E27 answer, N-1).

- R-28 first-chunk TTS truncation FIXED (strict index-order playback).

- CJ-voiced two-stage TTFA filler SHIPPED (10 onyx acks + 3 bridges, rotation + telemetry).

- Decision B: pilot = 95/827; out-of-pilot questions decline BY DESIGN (NEW-4b); full-corpus reachability is a deployment-scope (v5) decision, not a retrieval defect.

- On-device TTS unblocked (Piper en_US-ryan-medium; ~2s/sentence CPU preview).

AMBER (still open):

- A/B answer-quality winner: awaiting Frank/Kate blind assessment (w3_ab_corpus_for_frank_kate.csv).

- Live TTFA on the physical robot: delivery-week measurement (RI-701).

- Streaming-TTS did NOT beat the ~3s tts-1 floor (first-chunk ~3.07s); filler remains the mitigation.