# W1.10 — Week-1 Lock Decisions Memo

Project: CJP AI Persona (retired Chief Justice Artemio V. Panganiban) · <100-doc pilot

Date: 2026-06-30 · Status: for sign-off (Pao / Dev0 / Sheena)

Basis: locked config.py, W1.7 centroid meta, W1.9 warmed latency baseline (baseline.json / baseline.jsonl)

This memo locks the Week-1 architecture decisions and records provisional pilot targets anchored to the W1.9 baseline. All figures below trace to baseline.json/baseline.jsonl or config.py; nothing is invented. Quality targets are marked TBD pending the eval harness (W3.x).

# Decisions (one per row)

| # | Decision | Rationale | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Embedding model — bge-large-en-v1.5, local, resident, 1024-dim (DEFAULT) | Quality over MiniLM; avoids the network/cost/data-governance hit of hosted OpenAI for a legal corpus (data stays on-prem). MiniLM and OpenAI text-embedding-3 are W3.4 bake-off alternatives; final call from recall@k. | Pao / Dev0 | LOCKED (default; bake-off W3.4) |
| 2 | Retrieval — in-memory numpy dense + BM25 sparse + curated atomic-phrase dictionary, RRF-fused | BM25 non-negotiable for exact legal identifiers (case names, statutes) no embedding reliably handles; RRF fuses the two arms over one aligned universe. | Pao | LOCKED |
| 3 | Topic model — 34-topic curated taxonomy as centroid dimensions; SOFT-PRIOR bias, not hard gating | Interpretable dimensions; bge cosine compression made the old 0.85 bar meaningless. Thresholds locked W1.7: TOPIC_MERGE_COSINE=0.95, TOPIC_ASSIGN_MIN_COSINE=0.68 (chunk-level; 35->34 after one merge). | Dev0 / Sheena | LOCKED (W1.7) |
| 4 | Routing — deterministic code router; Haiku removed | Zero pre-composition LLM round-trips — verified: llm_calls_before_composition == 0 across all 10 W1.9 queries. Removes a latency/cost/failure surface from the hot path. | Pao | LOCKED |
| 5 | Composition — Sonnet (claude-sonnet-4-6), streamed prose + trailing ENVELOPE | Composition quality matters most; streaming hides generation latency behind TTFT. MAX_TOKENS=300 cap + Voice Card length discipline control output cost. (Streamed envelope composer built in W2.1.) | Pao | LOCKED (model); W2.1 builds envelope |
| 6 | Theme-as-control-signal — topics bias retrieval, never gate | A routing error must not hide the right passage. Topics drive register/disclaimer + a soft prior; a weak/out-of-scope prior falls through to global retrieval within the universe (orphaned-content guard). | Pao | LOCKED |
| 7 | Deployment — robot = front-end I/O only; off-board Service holds resident model + indexes + makes the API call | Reachy Mini (CM4) lacks resources for a resident 1024-dim model + indexes; Service host owns embeddings, retrieval, and the native_sdk API call on a clean-TLS host. | Dev0 | LOCKED (intent); host provisioning ongoing |

# Pilot targets (provisional, anchored to W1.9)

Source: baseline.json — single warmed run, n=10, transport=native_sdk, embed_device=cuda, composer_model=claude-sonnet-4-6. Entered into the Pilot Metrics sheet (CJP_Pilot_Weekly_Plan_v2.xlsx).

| Metric | Baseline (W1.9, measured) | Provisional target |
| --- | --- | --- |
| TTFT (composer-start -> first chunk) | p50 1207 ms / p95 2087 ms | ~1.2s p50 / ~2.1s p95 |
| Total e2e | p50 8044.8 ms (8.0s) / p95 8928.2 ms (8.9s) | <= ~8.0s p50 / ~8.9s p95 |
| Per-stage (p50) | input_gate 0.0 · router 164.6 · retrieval 83.2 · composer 7790.2 ms | hold (composer-bound) |
| Cost/query | cached $0.0169 · uncached-equiv $0.0288 (caching saves $0.0119/query) | <= ~$0.017 cached |
| Quality (grounding, recall@k, routing, register, out-of-scope) | — | TBD — W3.x eval harness (not fabricated) |

Latency shape: ~97% of total e2e is the composer (7790 of 8045 ms at p50). The local path (gate + router + retrieval) is ~248 ms combined. Perceived latency rides on TTFT (~1.2s), since the streamed answer drives sentence-chunked TTS — so TTFT, not total e2e, is the number the user feels.

Observations from the run (flagged, not acted on): every one of the 10 queries saturated the dynamic cutoff at MAX_K=12 chunks (the cutoff never bound below the ceiling), and 2 of 10 answers hit the MAX_TOKENS=300 cap. Both are inputs to the W3.x payload/threshold sweep, not defects.

# Caveats (do not omit — these protect downstream decisions)

1. Single warmed run, n=10, constructed query set. The W1.9 numbers come from one warmed run of 10 queries on a CONSTRUCTED draft-query set (draft_queries_v1.json) — no official frozen set existed. All targets here are PROVISIONAL until the frozen set + the W1.11 anchor exist.

2. OPEN ITEM — blocks W1.11 (highest priority, must not slip). The frozen draft-query set must be DEFINED and SIGNED OFF before W1.11 tags arch-baseline. The anchor (the W3.3 sweep comparator) will be measured on whatever query set exists at that moment — so a sloppy set permanently distorts every later comparison. Owner: Sheena.

3. ENVIRONMENT PRECONDITION (standing). The Service host requires Avast HTTPS scanning OFF for the venv python.exe (it injects an applink-incompatible OpenSSL that hard-aborts native TLS). All other Avast shields stay ON — see the documented Service-host security profile. This recurs on ANY host running TLS-inspecting security software (Sheena's box, the eventual Service host), so treat it as a provisioning checklist item.

4. OUT_OF_SCOPE_THRESHOLD is provisional/uncalibrated. The query-time out-of-scope gate (config.OUT_OF_SCOPE_THRESHOLD=0.15) is distinct from the 0.68 doc/chunk assignment floor and is not yet calibrated. Calibrate it once real queries exist (W3.x); until then, out-of-scope handling targets stay TBD.

# Sign-off

| Role | Name | Sign-off |
| --- | --- | --- |
| Implementation lead | Pao | [ ] |
| Dev | Dev0 | [ ] |
| Support / eval / curation | Sheena | [ ] |

W1.10 is marked done only after sign-off. Next gated step (W1.11, arch-baseline tag) must not start until caveat #2 (frozen query set) is closed.